## Slide 1: 3D Scanning and Spatial Learning Multi-view 4D Volumetric Capture
Marcel Bruckner, Kevin Bein, Moiz Sajid

## Slide 2: Camera Setup
  4x Intel RealSense™ D415

## Slide 3: General Overview [Newcombe et al.]

## Slide 4: General Overview [Dou et al.]

## Slide 5: Multi-view RGB-D Capture Setup
Image preprocessing
  Depth filtering, background subtraction, visual hull computation
Non-rigid shape reconstruction
  Sparse voxel grid
  Deformation graph construction
Non-rigid tracking
  Projective depth ICP
  Global sparse correspondences

## Slide 6: Multi-view RGB-D Capture Setup
Done steps
  C++ project setup
  OpenGL and GLFW
    Get in touch with OpenGL and GLFW by doing the OpenGL tutorial to implement a visualization program for the reconstructed scene
    Basic window rendering and vertex buffer, vertex array and vertex index setup working
    Basic shader program added to render the scene

## Slide 7: Multi-view RGB-D Capture Setup
Done steps
  Intel RealSense SDK
    Get to know the API
    Explore examples and setup Volumetric Fusion project for our needs based on the pointcloud example project
    Exploring filter techniques for background segmentation

## Slide 8: Multi-view RGB-D Capture Setup
Done steps
  Basic Setup & Camera setup, Recordings, Visualization code
    Multicamera pointcloud rendering (broken)
    Advanced recording and replaying of depth and color data and pointclouds
  Mac support
    Basic setup with cmake

## Slide 9: Multi-view RGB-D Capture Setup
Planned
  OpenGL and GLFW
    Gather further knowledge over OpenGL and GLFW by doing the OpenGL tutorial
    Improve the visualization program to render dynamically generated scenes
  Intel RealSense SDK
    Custom image pre/post-processing filters
  Basic Setup & Camera setup, Recordings, Visualization code
    17.10. – 24.10.
  Camera calibration
    24.10. – 21.11

## Slide 10: Multi-view RGB-D Capture Setup
Planned TODO Add timestamps
  Voxel Grid implementation
  Fusion of Voxel Grids into Depth maps
  Rigid reconstruction
  Canonical model
  Non-rigid reconstruction
  Tracking

## Slide 11: Project Milestones
Camera setup and calibration
10.2019
Preprocessing and rigid alignment
11.2019
Volumetric Fusion and Blending
12.2019
Voxel grid (Dense and Sparse) and projection
11.2019
Optimization
12.2019
Tracking
01.2020

## Slide 12: Additional tasks
  Optimization of implemented algorithms
  Migration of CPU code to GPU

## Slide 13: References
  R. A. Newcombe, D. Fox, S. M. Seitz. DynamicFusion: Reconstruction and Tracking of Non-rigid Scenes in Real-Time. IEEE CVPR, 2015
  M. Dou, S. Khamis, Y. Degtyarev, P. Davidson, S. R. Fanello, A. Kowdle, S. O. Escolano, C. Rhemann, D. Kim, J. Taylor, P. Kohli, V. Tankovich, S. Izadi. Fusion4D: Real-time Performance Capture of Challenging Scenes. ACM SIGGRAPH, 2016
  M. Dou, P. Davidson, S. R. Fanello, S. Khamis, A. Kowdle, C. Rhemann, V. Tankovich, S. Izadi. Motion2Fusion: Real-time Volumetric Performance Capture. ACM SIGGRAPH, 2017

## Slide 14: Questions?